Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 15 February 2025 |
| --- | --- |
| Team ID |  |
| Project Name |  |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Import | USN-1 | As a user, I can import the housing dataset (CSV/Excel) into the system. | 2 | High | Team Member-1 |
| Sprint-1 | Data Cleaning | USN-2 | As a user, I can clean and preprocess the housing dataset for accurate analysis. | 3 | High | Team Member-2 |
| Sprint-1 | Data Visualization | USN-3 | As a user, I can create interactive Tableau charts and dashboards. | 3 | High | Team Member-3 |
| Sprint-2 | Housing Analysis | USN-4 | As a user, I can analyze the impact of house age and renovations on sale prices. | 3 | High | Team Member-4 |
| Sprint-2 | Property Comparison | USN-5 | As a user, I can compare properties based on bedrooms, bathrooms, floors, and prices. | 2 | Medium | Team Member-1 |
| Sprint-2 | Dashboard Filters | USN-6 | As a user, I can filter data by price, house age, renovation status, and other features. | 2 | Medium | Team Member-2 |
| Sprint-3 | Reports & Insights | USN-7 | As a user, I can generate reports and summarize housing market trends. | 2 | Medium | Team Member-3 |
| Sprint-3 | Dashboard Publishing | USN-8 | As a user, I can publish and share the Tableau dashboard using Tableau Public/Cloud. | 2 | Low | Team Member-4 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 6 Days | 01 Jul 2026 | 06 Jul 2026 | 10 | 06 Jul 2026 |
| Sprint-2 | 10 | 6 Days | 08 Jul 2026 | 13 Jul 2026 | 10 | 13 Jul 2026 |
| Sprint-3 | 10 | 6 Days | 15 Jul 2026 | 20 Jul 2026 | 10 | 20 Jul 2026 |
| Sprint-4 | 10 | 6 Days | 22 Jul 2026 | 27 Jul 2026 | 10 | 27 Jul 2026 |

Velocity:

| Sprint | Sprint Duration (Days) | Velocity (Story Points) | Average Velocity (Days / Story Point) | Story Points Completed per Day |
| --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 10 | 0.6 | 1.67 |
| Sprint-2 | 6 | 10 | 0.6 | 1.67 |
| Sprint-3 | 6 | 10 | 0.6 | 1.67 |
| Sprint-4 | 6 | 10 | 0.6 | 1.67 |